SPS-001: Spares & Field Service Strategy

DRAFT — Not Executed — April 2026

This document outlines the spares inventory and field service partner requirements for delivering On-Site SMA service. On-Site SMA will NOT be offered to customers until this strategy is executed, a partner agreement is signed, and spares are staged.

1. PURPOSE

Allodial Remote SMA covers software updates, remote diagnostics, and ship-to-depot hardware repair. On-Site SMA (future offering) adds next-business-day on-site dispatch for hardware failures. On-Site SMA requires: (a) pre-positioned spare components in regional depots, (b) a certified third-party field service provider with trained technicians, and (c) defined escalation paths for failures beyond field-replaceable units.

2. SPARES INVENTORY MATRIX

Minimum spares required per metro region before On-Site SMA can be offered in that region:

| COMPONENT | SENTINEL | BASTION | EST. COST | LEAD TIME |
| --- | --- | --- | --- | --- |
| GPU (matched SKU) | 1x RTX 6000 Ada | 1x L40S | ~$14,300 | 5-10 bus. days |
| PSU | 1x 1300W | 2x 2000W | ~$1,200 | 3-5 bus. days |
| Data SSD (3.84TB U.3) | 1x | 2x | ~$1,260 | 2-3 bus. days |
| RAM Module (matched SKU) | 2x 32GB | 2x 64GB | ~$1,000 | 2-3 bus. days |
| OS SSD (960GB M.2) | 1x | 1x | ~$280 | 2-3 bus. days |
| Network kill switch assembly | N/A | 1x | ~$300 | TBD (custom) |
| AOC adapter + cable kit | 1x | N/A | ~$150 | 3-5 bus. days |
| TOTAL SPARES COST PER REGION | ~$18,490 |  | Capital tied up per region |  |

3. CANDIDATE FIELD SERVICE PARTNERS

The following third-party providers specialize in on-site hardware maintenance for enterprise IT equipment. Contact and evaluate at least two before selecting a partner.

| PROVIDER | COVERAGE | EST. RATE | STATUS |
| --- | --- | --- | --- |
| Park Place Technologies | US nationwide, 200+ depots | $85-120/hr + parts markup | NOT CONTACTED |
| Service Express | US nationwide, next-day parts | $90-130/hr + parts | NOT CONTACTED |
| Curvature (now Park Place) | US + international | Custom quote required | NOT CONTACTED |
| XSi (Xenon Systems) | Regional (West Coast focus) | $75-100/hr + parts | NOT CONTACTED |

4. PROPOSED ON-SITE SMA STRUCTURE (FUTURE)

Once SPS-001 is executed and spares are staged, the following On-Site SMA tier can be offered:

Tier: On-Site NBD (Next-Business-Day)

Price: $8,500/yr ($708/mo) — Bastion only

Includes: Everything in Remote SMA + next-business-day on-site dispatch, 4 dispatches/year included

Overage: $1,200/dispatch beyond 4; non-metro surcharge $500-$1,500

Coverage: Continental US metro areas only (50-mile radius from partner depot)

Escalation: GPU/motherboard failures requiring depot repair ship overnight; loaner unit deployed if available

FUTURE TIER (requires NVLink-class hardware and staged hot-spares):

Tier: On-Site 4-Hour Response — price and availability TBD. Requires local hot-spare inventory and 24x7 partner dispatch capability. Not planned for V1 product line.

5. ACTION ITEMS

[ ] Contact Park Place Technologies and Service Express for initial scoping calls

[ ] Request quotes for NBD on-site coverage in top 3 target metro areas

[ ] Define technician training requirements (Allodial OS, ZFS, GPU swap, kill switch)

[ ] Budget $18,500 per metro region for initial spares inventory

[ ] Draft partner LOI with SLA terms, liability, and parts ownership

[ ] Set target date for SPS-001 execution: ____________

[ ] Do not offer On-Site SMA to any customer until all items above are complete

DOCUMENT OWNER: ________________________________     DATE: ______________